FitFlow

Studio Booking & Management SaaS

Full-Stack Development Roadmap

| Stack | Phases | Est. Duration | Target |
| --- | --- | --- | --- |
| Next.js + .NET 9 | 7 Phases | 10–16 weeks | Production SaaS |

Project Overview

FitFlow is a multi-tenant, service-based SaaS platform designed for Pilates studios, yoga studios, and small fitness businesses. It provides a client-facing booking portal and a powerful admin dashboard — built in a way that can be reused for salons, personal trainers, physiotherapy clinics, and similar businesses with minimal re-configuration.

Who Uses It?

Studio Clients: Clients — browse classes, book sessions, manage their reservations, and receive confirmation emails.

Business Owners: Studio Admins — manage instructors, define class schedules, track bookings, and view revenue.

Instructors (optional): Instructors — view their assigned classes and client lists (read-only access).

High-Level Architecture

The system follows a clean separation of concerns across three tiers:

Frontend: Frontend: Next.js 14 (App Router) with React, TypeScript, Tailwind CSS, and Zustand for state.

Backend: Backend: .NET 9 Web API with Clean Architecture — Domain, Application, Infrastructure, and API layers.

Database: Database: SQL Server with Entity Framework Core (Code First). Migrations tracked in source control.

Auth: Auth: JWT-based authentication with role-based access control (Client, Admin, Instructor).

Notifications: Notifications: Email via SMTP or a provider like SendGrid. In-app notifications optional.

Payments: Payments (optional): Stripe for per-class payments or subscription packages.

Phase 1 ¦ Project Planning & Architecture Design — Weeks 1–2

Step 1.1 — Define Requirements & User Stories

Before writing a single line of code, clearly define what the system needs to do. Write user stories from the perspective of each actor.

Why this matters:

Undefined requirements are the most common cause of rework. A clear list of features upfront keeps the team aligned and prevents scope creep.

What to build:

A feature list separated by role: Client, Admin, Instructor.

User stories in the format: 'As a [role], I want to [action] so that [benefit].'

An out-of-scope list — explicitly state what you are NOT building in v1 (e.g., mobile app, multi-language).

Example user stories:

As a client, I can browse available classes by date and category.

As a client, I can book a class and receive an email confirmation.

As an admin, I can create, edit, and cancel classes.

As an admin, I can see a dashboard with today's bookings and capacity.

As an admin, I can manage client profiles and booking history.

✅ Output: A documented feature list and user stories (can be a simple markdown file or Notion doc).

💡 Best Practice: Use MoSCoW prioritisation: Must-have, Should-have, Could-have, Won't-have (for now). This keeps your v1 lean and shippable.

Step 1.2 — Design the System Architecture

Decide on the high-level structure before writing code. This saves significant refactoring later.

What to decide:

Frontend and backend communication style: REST API (recommended for beginners) or GraphQL.

Monorepo structure vs. separate repos — the FitFlow folder already separates frontend and backend.

Clean Architecture layers for the backend (Domain → Application → Infrastructure → API).

Multi-tenancy strategy: Will one deployment serve multiple studios, or will each studio get its own instance?

Recommended multi-tenancy approach:

Start with a single-tenant approach (one studio per deployment). Design the database with a 'Studio' or 'Tenant' entity so that multi-tenancy can be added later without restructuring the schema.

✅ Output: An architecture diagram (even hand-drawn), a clear folder structure decision, and a documented tech stack.

💡 Best Practice: Use a free tool like draw.io or Excalidraw to sketch your architecture. A visual diagram is worth more than a page of text when onboarding future team members.

Step 1.3 — Plan the Data Model (Entity Design)

Sketch the core database entities and their relationships before touching any code. Think of this as your data blueprint.

Core entities to identify:

User (with role: Client / Admin / Instructor)

Studio (the business — useful for future multi-tenancy)

Class (a type of class, e.g., 'Morning Pilates Reformer')

Schedule / Session (a specific occurrence: Class X on Tuesday at 9am with Instructor Y, capacity 8)

Booking (a Client's reservation for a specific Session)

Instructor (profile linked to User)

Package / Subscription (optional — bundles of credits or unlimited monthly access)

Payment (optional — record of a transaction)

✅ Output: An Entity Relationship Diagram (ERD) or a written list of entities with their key fields and relationships.

Phase 2 ¦ Database Design & Setup — Weeks 2–3

Step 2.1 — Finalise the Database Schema

Translate your entity design from Phase 1 into a concrete database schema. Define every table, its columns, data types, and relationships.

Key tables and fields:

| Table | Key Fields |
| --- | --- |
| Users | Id, Email, PasswordHash, Name, Role, CreatedAt |
| Studios | Id, Name, Address, PhoneNumber, LogoUrl, OwnerId |
| Instructors | Id, UserId (FK), Bio, SpecialtyId |
| ClassTypes | Id, StudioId (FK), Name, Description, DurationMinutes, Color |
| Sessions | Id, ClassTypeId (FK), InstructorId (FK), StartsAt, EndsAt, Capacity, LocationRoom |
| Bookings | Id, SessionId (FK), ClientId (FK), Status, BookedAt, CancelledAt |
| Packages | Id, StudioId (FK), Name, Credits, PriceAmount, ValidityDays |
| ClientPackages | Id, ClientId (FK), PackageId (FK), CreditsRemaining, ExpiresAt |
| Payments | Id, ClientId (FK), Amount, Currency, Provider, ProviderRef, Status, PaidAt |

Important relationship rules:

A Booking belongs to one Session and one Client. A Session can have many Bookings (up to Capacity).

A Session belongs to one ClassType and one Instructor. A ClassType belongs to one Studio.

Status on Booking should be an enum: Confirmed, Cancelled, WaitListed, Attended.

✅ Output: A finalised ERD and the corresponding EF Core entity classes in your Domain project.

💡 Best Practice: Always include CreatedAt and UpdatedAt on every entity — your BaseEntity already does this. You will thank yourself when debugging production issues.

Step 2.2 — Configure Entity Framework Core & Migrations

With your entities defined in FitFlow.Domain and AppDbContext configured in FitFlow.Infrastructure, you can generate your first EF Core migration and create the database.

What to do:

Configure each entity in AppDbContext using Fluent API (OnModelCreating).

Add indexes on frequently queried columns: Sessions.StartsAt, Bookings.ClientId, Users.Email.

Add a unique constraint on Bookings (SessionId + ClientId) to prevent double-bookings.

Run the first migration: dotnet ef migrations add InitialCreate --project FitFlow.Infrastructure --startup-project FitFlow.API

Apply it: dotnet ef database update --project FitFlow.Infrastructure --startup-project FitFlow.API

Connection string:

Your appsettings.json already has a placeholder. For local development, use SQL Server LocalDB or Docker.

✅ Output: A working database with all tables created, verified by browsing it in Azure Data Studio or SSMS.

💡 Best Practice: Never edit migrations manually after they are applied. If you need to change a table, create a new migration. Store migrations in source control — they are the history of your schema.

Phase 3 ¦ Backend Development — Weeks 3–7

Step 3.1 — Authentication & Authorisation

This is the foundation of the entire backend. Every subsequent feature depends on knowing who the user is and what they are allowed to do.

What to build:

Registration endpoint: POST /api/auth/register — hash password with BCrypt, save user, return JWT.

Login endpoint: POST /api/auth/login — validate credentials, return a signed JWT.

JWT middleware: already configured in ServiceExtensions.cs — validate token on every protected request.

Role-based authorisation: decorate controllers with [Authorize(Roles = "Admin")] or [Authorize(Roles = "Client")].

A token refresh mechanism (optional for v1, but recommended).

Password security:

Never store plain-text passwords. Use BCrypt (install BCrypt.Net-Next NuGet package). Cost factor of 12 is a good default.

✅ Output: Working register and login endpoints. Any protected route returns 401 without a valid token and 403 with wrong role.

💡 Best Practice: Store the JWT secret in environment variables or .NET User Secrets — never in appsettings.json committed to Git. Use dotnet user-secrets set 'JwtSettings:Secret' 'your-secret-here' locally.

Step 3.2 — Class & Schedule Management (Admin)

Build the core scheduling system that admins use to define what classes exist and when they run.

Endpoints to build:

GET /api/class-types — list all class types for the studio.

POST /api/class-types — create a new class type (Admin only).

PUT /api/class-types/{id} — edit a class type.

GET /api/sessions — list upcoming sessions (with optional date and class-type filters).

POST /api/sessions — create a session (Admin only).

PUT /api/sessions/{id} — update a session (time, instructor, capacity).

DELETE /api/sessions/{id} — cancel a session (Admin only — also cancel all linked bookings).

Business logic to enforce:

A session's EndsAt must be after StartsAt.

An instructor cannot have two sessions overlapping in time.

Cancelling a session must trigger notifications to all clients who booked it.

✅ Output: Full CRUD for class types and sessions, with admin-only protection on write operations.

Step 3.3 — Client Booking System

The core user-facing feature — clients book and manage their reservations.

Endpoints to build:

GET /api/sessions/available — sessions that are not full, in the future, with capacity remaining.

POST /api/bookings — a client books a session. Enforce capacity limit. Prevent double-booking.

GET /api/bookings/my — a client views their own upcoming and past bookings.

DELETE /api/bookings/{id} — a client cancels their booking (with cancellation window enforcement).

GET /api/bookings (Admin) — view all bookings with optional filters by date, session, or client.

Concurrency — this is critical:

Two clients could try to book the last spot at the same time. Protect against this using a database transaction with a row-level lock, or by using SQL's optimistic concurrency (a RowVersion column on Session).

✅ Output: Clients can book, view, and cancel sessions. The system correctly enforces capacity and prevents duplicates.

💡 Best Practice: Always return clear error messages to the frontend: 'This session is fully booked', 'You have already booked this session', 'Cancellations must be made at least 24 hours in advance'. Use a consistent ApiResponse<T> wrapper for all responses.

Step 3.4 — Admin Dashboard Data Endpoints

Build the endpoints that power the admin's overview and reporting.

Endpoints to build:

GET /api/dashboard/today — today's sessions, booking count per session, total clients booked.

GET /api/dashboard/stats — this week's class count, total active clients, revenue (if payments enabled).

GET /api/clients — paginated list of all registered clients.

GET /api/clients/{id}/bookings — booking history for a specific client.

✅ Output: Admin has access to meaningful summary data. These endpoints power the dashboard cards and charts on the frontend.

Step 3.5 — Email Notifications

Automated emails are critical for a professional booking system.

Emails to implement:

Booking confirmation: sent immediately when a client books a session.

Booking cancellation: sent when a client or admin cancels.

Session cancellation: sent to all clients when an admin cancels a session.

Reminder (optional): 24 hours before the session starts — requires a background job.

Recommended approach:

Use a background job library like Hangfire (easy to integrate with .NET) for scheduled emails. For the email provider, start with SMTP and later migrate to SendGrid for reliability.

✅ Output: Confirmation and cancellation emails working end-to-end. Test with a real inbox (use Mailtrap for development).

💡 Best Practice: Use HTML email templates stored as .html files in your project. Inject values (client name, class time, instructor) using string replacement or a templating library. Never send plain-text-only emails in a professional product.

Phase 4 ¦ Frontend Development — Weeks 6–10

Step 4.1 — Project Setup & Design System

Before building pages, establish a consistent design foundation.

What to do:

Define your colour palette, typography scale, and spacing system in Tailwind config.

Build base UI components: Button, Input, Badge, Card, Modal, Toast/Notification.

Build the layout components: Navbar (public), Sidebar (admin), and a shared Page wrapper.

Set up the API client (already done in src/lib/api.ts) and test a real endpoint call.

Set up Zustand store for auth state and a loading/error state pattern.

✅ Output: A consistent component library that all pages will be built from. No page should have ad-hoc inline styles.

💡 Best Practice: Build components in isolation first — test them visually before using them in pages. Consider adding Storybook later for component documentation.

Step 4.2 — Authentication Pages

Pages to build:

/auth/login — email/password form, POST to /api/auth/login, store token in Zustand + localStorage.

/auth/register — name, email, password, confirm password, POST to /api/auth/register.

Protected route middleware: redirect unauthenticated users to /auth/login using Next.js middleware.ts.

Role-based redirects: Admins land on /admin/dashboard, Clients land on /dashboard after login.

✅ Output: Users can register, log in, and are correctly redirected based on their role. Unauthenticated access to protected pages redirects to login.

Step 4.3 — Client-Facing Booking Portal

Pages to build:

/dashboard — greeting, upcoming bookings summary, quick link to browse classes.

/classes — browsable list of available sessions, filterable by date and class type.

/classes/{sessionId} — session detail: instructor, time, room, spots remaining, 'Book Now' button.

/my-bookings — list of the client's upcoming and past bookings with a 'Cancel' action.

/profile — update name, email, and password.

UX considerations:

Show real-time capacity: '3 of 8 spots remaining'. Update after booking.

Disable the Book Now button if the session is full or the client has already booked it.

Confirm before cancelling — show a modal with the cancellation policy.

✅ Output: A fully functional client portal where users can discover, book, and manage their classes.

Step 4.4 — Admin Dashboard

Pages to build:

/admin/dashboard — summary cards (today's classes, total bookings, active clients), upcoming session list.

/admin/classes — list all class types, add/edit/delete.

/admin/schedule — weekly calendar view of sessions. Click a session to see its bookings.

/admin/schedule/new — form to create a session (class type, instructor, date/time, room, capacity).

/admin/bookings — filterable list of all bookings with status badges.

/admin/clients — paginated client list with a link to each client's booking history.

Calendar component:

For the schedule calendar, use the open-source library react-big-calendar or FullCalendar React. These are battle-tested and save significant development time.

✅ Output: Admins can manage every aspect of the studio from a clean, navigable dashboard.

💡 Best Practice: On the admin schedule page, colour-code sessions by class type (you stored a Color on ClassType for this). It makes scanning a busy week much faster for the business owner.

Phase 5 ¦ Payments Integration (Optional) — Weeks 9–11

Step 5.1 — Stripe Integration

If the studio charges per class or sells credit packages, integrate Stripe. This phase is optional for v1 but designed as a natural extension.

What to build:

Backend: POST /api/payments/checkout — create a Stripe Checkout Session and return the URL.

Backend: POST /api/payments/webhook — receive Stripe events (payment.succeeded, etc.) and update your database.

Frontend: A 'Pay for Class' or 'Buy Package' flow that redirects to Stripe Checkout.

A success and cancel redirect page after payment.

Credit-based booking:

If using credit packages, deduct one credit from the client's ClientPackage on booking confirmation. Only allow booking if CreditsRemaining > 0.

✅ Output: Clients can purchase packages through Stripe. Bookings are linked to payment records. Webhooks update credit balances automatically.

💡 Best Practice: Always process payments via Stripe webhooks — never trust a client-side redirect to confirm payment. Use Stripe's test mode and the Stripe CLI to test webhooks locally before going live.

Phase 6 ¦ Testing & Quality Assurance — Weeks 10–13

Step 6.1 — Backend Testing

Unit tests (FitFlow.Tests/Unit):

Test service methods in isolation using Moq to mock repositories.

Test booking logic: capacity enforcement, double-booking prevention, cancellation window.

Test authentication: valid/invalid credentials, role assignment.

Integration tests (FitFlow.Tests/Integration):

Use Microsoft.EntityFrameworkCore.InMemory (already in your test project) for database tests.

Test the full booking flow: create session → book → check capacity → cancel.

Test the admin flow: create class type → create session → view in schedule.

✅ Output: 80%+ test coverage on business logic. All critical paths (booking, cancellation, auth) are covered.

Step 6.2 — Frontend Testing

What to test:

Component tests: Button, Input, Modal render correctly with different props.

Page-level tests: Booking form submits correctly, error messages display on failure.

End-to-end tests (optional but recommended): Use Playwright or Cypress to test the full booking flow in a real browser.

✅ Output: Core UI components and user flows are tested. The CI pipeline runs tests on every push.

💡 Best Practice: Aim for high coverage on business logic and low coverage on pure UI (styling, layout). A test that verifies 'the Book Now button is disabled when the session is full' is far more valuable than a test that checks a button is the right colour.

Step 6.3 — Manual QA Checklist

Before deploying, run through this checklist manually:

Register a new client account and receive a confirmation email.

Log in as a client and book a class. Verify the confirmation email arrives.

Try to book the same class again — verify the system prevents it.

Book a class that has 1 spot left with two browser tabs simultaneously — verify only one succeeds.

Cancel a booking within and outside the cancellation window — verify correct behaviour.

Log in as admin and cancel a session — verify all clients receive a cancellation email.

Test all forms with invalid data — verify clear error messages appear.

✅ Output: A signed-off QA checklist. All critical user journeys verified as working.

Phase 7 ¦ Deployment & Production Readiness — Weeks 13–16

Step 7.1 — Environment Configuration

What to set up:

Separate environment configs: Development, Staging, Production.

Move all secrets to environment variables: JWT secret, DB connection string, Stripe keys, SMTP credentials.

Never commit .env or appsettings with real secrets. Your .gitignore already excludes these.

Set up .env.example and appsettings.example files as templates for new developers.

✅ Output: No secrets in source control. Each environment has its own config. A new developer can get running with the example files.

Step 7.2 — Backend Deployment

Recommended options:

Railway.app or Render.com — simple, affordable, supports .NET and SQL Server. Good for v1.

Azure App Service + Azure SQL — the natural choice for a .NET application at scale.

Docker — containerise the API using the Dockerfile structure from your GitHub Actions setup.

Steps:

Create a production database and run migrations.

Deploy the API and confirm Swagger is accessible at /swagger.

Test auth, booking, and email endpoints in production before launching the frontend.

✅ Output: Backend API running in production. Health check endpoint at /api/health returns 200 OK.

Step 7.3 — Frontend Deployment

Recommended option:

Deploy the Next.js frontend to Vercel — it is the fastest and most reliable option for Next.js. Free tier is sufficient for early-stage SaaS.

Steps:

Connect your GitHub repo to Vercel.

Set NEXT_PUBLIC_API_URL to your production backend URL in Vercel's environment variables.

Set up a custom domain for the frontend (e.g., app.fitflow.io).

Enable automatic deployments: every push to main deploys to production.

✅ Output: Frontend live on a custom domain. All pages load correctly and API calls reach the production backend.

💡 Best Practice: Set up a staging environment (a separate Vercel deployment pointing to a staging backend). All new features should be reviewed in staging before reaching production.

Step 7.4 — Monitoring & Observability

Once live, you need to know when things break — before your clients report it.

Minimum setup:

Error tracking: Sentry (free tier) — integrates with both Next.js and .NET. Captures exceptions with full context.

Uptime monitoring: UptimeRobot or BetterUptime — pings your API every 5 minutes and alerts you if it goes down.

Logging: Serilog in .NET with structured logging. Logs to console in development, to a file or service in production.

Database backups: Schedule automatic daily backups on whatever database provider you use.

✅ Output: You are alerted within minutes of any production error or downtime. Logs are searchable and structured.

Beyond v1 — Future Feature Roadmap

These features are intentionally excluded from v1 to keep scope manageable. The system is designed so they can be added incrementally.

| Feature | Description |
| --- | --- |
| Multi-tenancy | One deployment, multiple studios. Add TenantId to all entities and filter by it in every query. Consider row-level security in SQL Server. |
| Waitlist system | When a session is full, clients can join a waitlist. When a booking is cancelled, automatically offer the spot to the next person on the waitlist. |
| Recurring sessions | Admins define a class that runs every Tuesday at 9am. The system auto-generates sessions for the next N weeks. |
| Mobile app | React Native using the same backend API. Most of the work is already done on the backend. |
| Instructor portal | A dedicated view for instructors to see their schedule, client lists, and attendance. |
| Analytics & reporting | Revenue by month, most popular class types, client retention rate, peak booking times. |
| Public booking page | An embeddable widget or public URL that studios can share without requiring clients to create an account first. |
| SMS notifications | Use Twilio to send booking confirmations and reminders via SMS as an alternative to email. |
| Stripe subscriptions | Monthly membership plans giving clients unlimited classes or a fixed number of credits per month. |

Phase Summary & Timeline

| Phase | Name | Timeline | Key Output |
| --- | --- | --- | --- |
| 1 | Planning & Architecture | Weeks 1–2 | Requirements, ERD, architecture diagram |
| 2 | Database Design & Setup | Weeks 2–3 | EF Core entities, migrations, working DB |
| 3 | Backend Development | Weeks 3–7 | Auth, scheduling, booking, notifications |
| 4 | Frontend Development | Weeks 6–10 | Client portal, admin dashboard, design system |
| 5 | Payments (optional) | Weeks 9–11 | Stripe checkout, webhooks, credit packages |
| 6 | Testing & QA | Weeks 10–13 | Unit, integration, E2E tests, QA checklist |
| 7 | Deployment & Monitoring | Weeks 13–16 | Production deploy, Sentry, uptime monitoring |

Phases 3 and 4 overlap intentionally — backend and frontend development can progress in parallel once the API contracts (endpoints and DTOs) are agreed upon. Use the Swagger UI to let the frontend developer work against real or mocked endpoints early.

💡 Best Practice: Ship incrementally. Deploy Phase 3 (backend) to a staging environment as soon as auth and bookings work. Get real feedback from a test studio before completing the frontend. Real-world feedback in week 7 is infinitely more valuable than a perfect system delivered in week 16.